# Server-side tracking platform: development guide

Version 0.2, October 2026. Status: Foundations and Architecture written. Other chapters are in progress.

## Summary

We will build a managed hosting platform for Google's server-side Tag Manager (sGTM) runtime, not a new tag manager. Google provides the tagging server as a free Docker image that receives events, runs the tags configured in GTM, and sends data to GA4, Meta, Google Ads and other vendors. Our engineering work is everything around that image: running it for each website on a first-party domain, automatic setup, script loading from the customer's own domain, cookie lifetime extension, request enrichment, logs, usage metering, and integrations, starting with WooCommerce.

Phase 1 is an internal MVP that serves iBOS product websites from a local data center in Bangladesh. Once tracking on those sites is stable and has been measured against client-side data, the same platform opens to external customers as a paid service, similar in scope to Stape.

## Key decisions

| Decision | Choice | Note |
| --- | --- | --- |
| Product scope | Managed hosting for Google's sGTM tagging server, plus add-ons | Google's image handles event processing; we do not rebuild it |
| Phase 1 | Internal MVP for iBOS product websites | SaaS launch follows a stable MVP |
| Hosting | Local data center in Bangladesh | Low latency for Bangladeshi visitors; outbound calls to Google and Meta still leave the country |
| First integration | WooCommerce plugin | Shopify and custom websites in later phases |
| API and edge gateway | Node.js with TypeScript | One language for the control plane and the request path |
| Dashboard | React (Next.js) |  |
| Plugin | PHP | Required by WordPress and WooCommerce |
| Data stores | PostgreSQL, Redis | PostgreSQL for configuration, Redis for cache and job queues |
| Orchestration | k3s (lightweight Kubernetes) | Runs on bare metal or virtual machines in the data center |
| TLS and custom domains | Caddy with on-demand TLS | Issues certificates for customer domains automatically |
| Documentation language | English |  |

## Who should read what

- Backend engineers: Foundations, Architecture, Control plane, Integrations.

- DevOps engineers: Foundations, Architecture, Data plane, Security, privacy and operations.

- WordPress plugin developer: Foundations, the GTM configuration playbook, WooCommerce plugin, Vendor destinations.

- QA: Foundations, Testing and QA, MVP rollout plan.

## Foundations

### How server-side tagging works

Most tracking on the web today runs in the visitor's browser. Server-side tagging moves the sending part to a server that the website owner controls. This chapter explains that model in the terms the rest of this guide uses.

#### Client-side tracking and its limits

On a typical website the browser loads the GTM web container, and each tag (GA4, Meta Pixel, Google Ads, TikTok Pixel) loads its own script and sends its own requests from the browser to the vendor's domain. This causes four problems:

- Ad blockers and browser privacy features block requests to known tracking domains, so some page views and conversions are never recorded.

- Safari's Intelligent Tracking Prevention caps cookies set by JavaScript at 7 days (24 hours in some cases), so returning visitors look like new visitors and attribution breaks for longer buying cycles.

- Every vendor script adds download size and CPU work on the visitor's device, which slows the page.

- The website owner cannot see or limit what each vendor script collects.

#### The server-side model

With server-side tagging the browser sends one stream of events to a tagging server on a subdomain or path of the website's own domain (for example sst.example.com or example.com/metrics). The server container running there decides which vendors receive which data and sends it to them server to server. A page view goes through these steps:

- The visitor opens a page. The GTM web container loads, from the website's own domain when the custom loader is on.

- A GA4 tag in the web container sends the event to the server container URL (for example https://sst.example.com/g/collect) instead of to google-analytics.com.

- The tagging server receives the request. A client claims it and turns it into one or more events.

- Triggers check each event, and the matching tags send data to vendor APIs: GA4, Meta Conversions API, Google Ads, TikTok Events API.

- The client builds the HTTP response, including any Set-Cookie headers. Because the response comes from the website's own domain, the browser stores those cookies as first-party cookies set by a server.

#### Building blocks inside the server container

A server container uses the same tag, trigger and variable model as a web container, plus one new entity, the client.

- Clients read incoming HTTP requests. Every request is offered to the clients in priority order. The first client that recognizes the request claims it, which stops the other clients from running. Server containers ship with a Google Analytics (GA4) client and a Measurement Protocol client. We will add a custom client for WooCommerce order webhooks.

- Events are what a client produces from a request: a set of key-value pairs called event data, such as event_name, client_id, page_location, user_agent, ip_override, value, currency, items and user_data.

- Triggers are conditions on event data (for example event_name equals purchase) that decide which tags run.

- Tags send event data to a destination. The GA4 tag is built in. Tags for Meta Conversions API, TikTok and other vendors come from the Community Template Gallery or are written in-house.

- Variables read values from event data, request headers, cookies or constants so that triggers and tags can use them.

- Transformations add, remove or change event data before tags see it, for example removing email addresses from everything except the Meta tag.

- Templates define custom clients and tags in sandboxed JavaScript with explicit permissions, such as which URLs a tag may call and which cookies it may set. This permission model is what makes it safe to run third-party tag code on a shared server.

#### Event data example

Below is a simplified view of the event data the GA4 client produces for a purchase. Tags read these keys. Our power-ups add extra values through request headers, which tags read with request header variables.

{

"event_name": "purchase",

"client_id": "1234567890.1696000000",

"page_location": "https://shop.example.com/checkout/order-received/1052/",

"ip_override": "103.0.0.10",

"user_agent": "Mozilla/5.0 (Linux; Android 14) ...",

"currency": "BDT",

"value": 4250,

"transaction_id": "1052",

"items": [

{ "item_id": "SKU-77", "item_name": "Wireless Earbuds", "price": 4250, "quantity": 1 }

],

"user_data": { "email_address": "<hashed>", "phone_number": "<hashed>" }

}

#### The preview server

GTM's Preview mode shows each incoming request, the events created from it, the tags that fired and the outgoing HTTP calls. Server-side tagging needs a separate preview server for this: the same Docker image started in preview mode. Tagging servers forward preview traffic to it. Google's manual setup guide requires exactly one preview server per container, never autoscaled, and a load balancer timeout above 20 seconds for preview to work. Every container on our platform gets its own preview server.

#### Browser pixels and server-to-server APIs

Moving a vendor to the server does not always mean removing its browser pixel. Meta and TikTok recommend sending each event from both the pixel and the server API with the same event_id, so the vendor counts it once and keeps whichever copy arrives. GA4 can run fully through the server container. The vendor destinations chapter sets the final rules for each vendor. The default setup is:

| Vendor | Browser side | Server side | Deduplication |
| --- | --- | --- | --- |
| GA4 | GA4 tag sends events to the server container URL | GA4 tag in the server container | Not needed: one path |
| Meta | Meta Pixel stays on the page | Conversions API tag | event_id plus event name |
| Google Ads | No separate browser tag; the click ID travels with GA4 events | Conversion Linker and Google Ads conversion tags in the server container | Order ID (transaction_id) |
| TikTok | TikTok Pixel stays on the page | Events API tag | event_id |

#### What server-side tagging does not do

- It does not override consent. If a visitor refuses consent, the server must respect it. Consent Mode signals travel with each GA4 event, and tags must honor them.

- It does not recover events when the web container itself is blocked, unless the container script is also served from the website's domain (custom loader) or the event is sent from the website's backend (WooCommerce order events).

- It does not improve data that was never collected. Match quality in Meta and Google Ads depends on the website sending hashed email and phone number with conversions.

### What Google provides and what we build

The most important decision in this guide is the boundary between Google's software and ours. Google gives away the tag processing engine. Companies like Stape charge for running it well for many websites. Our product is the same kind of service.

#### What Google provides

- The tagging server image, gcr.io/cloud-tagging-10302018/gtm-cloud-image:stable. It is a Node.js server in a Docker image. The same image runs as a tagging server or as a preview server, depending on its environment variables.

- The GTM interface, where the customer builds the server container (clients, tags, triggers, variables), previews it and publishes it. Running servers pick up published changes without a restart.

- Built-in clients and tags: the GA4 client, Measurement Protocol client, GA4 tag, Google Ads and Floodlight tags, plus the Community Template Gallery for other vendors.

- Hosting guides for Cloud Run, App Engine and manual Docker setups. Our platform follows the manual setup guide.

#### What customers pay for

Running the image is easy for one website and hard for hundreds. Customers of Stape and similar platforms pay for:

- Running and scaling containers, with monitoring, health checks and image updates.

- Onboarding without cloud skills: paste the Container Config string and get a working server.

- Custom domains with automatic certificates, and help with same-origin setup.

- Serving the GTM and gtag scripts from the customer's domain so that ad blockers do not stop them.

- Request enrichment (geo, device, bot flags), cookie lifetime extension and click ID recovery.

- Logs a marketer can read, usage reports and request-based pricing.

- CMS plugins that put the right dataLayer on the website without a developer.

#### Feature map

Every capability in the table below is part of Stape's public offer as of October 2026, either as a hosting feature or as a published power-up. The last two columns set our scope.

| Capability | What it does | Phase 1 (MVP) | Phase 2 (SaaS) |
| --- | --- | --- | --- |
| Container hosting | Runs tagging and preview servers for each container, with autoscaling | Yes | Yes, plus a second region |
| Custom subdomain and SSL | sst.example.com with an automatic certificate | Yes | Yes |
| Same-origin path | example.com/metrics routed to the container | Setup guide with Nginx and Cloudflare snippets | One-click Cloudflare setup |
| Multiple domains | Several websites share one container | Yes | Yes |
| Custom loader | Serves gtm.js and gtag.js from the customer's domain under disguised paths | Yes | Yes |
| Geo headers | Adds country, region and city to each request | Yes | Yes |
| User agent info | Adds browser, operating system and device type | Yes | Yes |
| Bot detection | Flags or drops requests from bots | Basic: user agent and IP lists | Scoring model |
| Cookie keeper | Restores marketing cookies removed by browser limits | Yes | Yes |
| Anonymizer | Removes or masks personal data before it reaches GA4 | Yes | Yes |
| Click ID restorer | Recovers gclid and other click IDs stripped by Safari and Brave | No | Yes |
| User ID | Adds an ID derived from IP address and user agent | No | Yes |
| Request delay and schedule | Sends a request later or on a schedule | No | Yes |
| Google service account | Lets tags use BigQuery and Firestore | No | Yes |
| Request logs | Shows incoming and outgoing requests per container | Yes, 7-day retention | Longer retention by plan |
| CMS plugins | WordPress, Shopify and other platform integrations | WooCommerce | Shopify, then others |
| Billing | Plans priced by request volume | Internal usage report only | Plans and online payment |

#### Google tag gateway

Google tag gateway for advertisers lets a website load Google tags through its own CDN, load balancer or web server, on its own domain. It is usually set up with Cloudflare or another CDN, without running a server container. It covers Google tags only: it does not enrich data and does not send anything to Meta or TikTok. Google's documentation recommends using tag gateway together with server-side tagging for the most durable setup.

This has two consequences for us:

- Sales and support must explain the difference in one sentence: tag gateway makes Google's scripts first-party, while our platform makes every vendor's data first-party and under the customer's control.

- Our custom loader must not conflict with a tag gateway setup on the same website. The edge gateway and custom loader chapter covers how both run together.

#### Boundary rules

- We never modify Google's image. We run the published image and update it on Google's schedule.

- Everything we add runs in front of the container (the edge gateway), around it (the control plane), or inside GTM as templates that the customer installs.

- The customer's GTM configuration stays in the customer's GTM account. We store only the Container Config string needed to start their servers.

- Event payloads pass through our servers. We keep only what request logs need, for the retention period of the customer's plan.

## Architecture

### System architecture and request lifecycle

The platform is split into a data plane, which handles visitor traffic, and a control plane, which handles customers and configuration. The data plane must keep working when the control plane is down: a failed dashboard release must never stop tracking on a customer's website.

#### Data plane components

- Edge (Caddy) terminates TLS for every customer domain, obtains certificates on demand and forwards requests to the edge gateway.

- Edge gateway (Node.js, our code) maps each host name to a container, serves the custom loader scripts, applies power-ups (enrichment headers, bot filtering, cookie keeper), counts requests and proxies to the container.

- Tagging servers run Google's image, at least two instances per container, in that container's Kubernetes namespace.

- Preview server runs one instance of the same image per container, in preview mode.

#### Control plane components

- Control plane API (Node.js) manages accounts, containers, domains, power-up settings and provisioning jobs.

- Provisioner is a background worker that turns API changes into Kubernetes objects and checks that they become healthy.

- Dashboard (Next.js) is the web interface for customers and internal admins.

- PostgreSQL is the source of truth for configuration and usage totals.

- Redis holds the routing cache for the gateway, the job queue for the provisioner and short-term request counters.

- Observability stack (Prometheus, Grafana, Loki, Alertmanager) collects metrics and logs from both planes.

#### Request lifecycle: page view

The steps below trace a page view on a WooCommerce store whose tracking domain is sst.shop.com.

- The browser requests the loader script from https://sst.shop.com/ under a disguised path. DNS for sst.shop.com is a CNAME to our edge host name, which resolves to the platform's public IP address.

- Caddy completes the TLS handshake. For the first request to a new domain, Caddy calls the control plane's ask endpoint, which confirms that the domain is registered and verified, and then obtains a certificate. This takes a few seconds, once. Later handshakes use the stored certificate.

- Caddy forwards the request to the edge gateway with the original Host header and the visitor's IP address in X-Forwarded-For.

- The gateway finds the container for sst.shop.com (memory cache first, then Redis, then the API), rewrites the disguised path to /gtm.js?id=GTM-XXXX and forwards it to a tagging server, whose built-in Web Container client returns the script. The gateway caches the response for a short time.

- The web container runs in the browser. Its GA4 tag sends POST https://sst.shop.com/g/collect?v=2&tid=G-XXXX&en=page_view with the event parameters.

- The gateway applies the container's power-ups: it adds geo and device headers, checks the bot rules, increments the request counter and forwards the request to the container's Kubernetes service.

- A tagging server runs the container. The GA4 client claims the request and creates a page_view event. Triggers fire the GA4 tag (to Google) and the Meta Conversions API tag (to graph.facebook.com).

- The client returns the response with any first-party cookies. The gateway adds the cookie keeper cookie if that power-up is on, and the response goes back to the browser.

#### Request lifecycle: WooCommerce order

Orders are sent from the store's own server, so they are recorded even when the visitor's browser blocks every script.

- The customer places an order, and WooCommerce fires its order status hooks.

- At checkout the plugin saved the GA client ID, the Meta _fbp and _fbc cookie values and an event_id on the order. It now queues a background job with Action Scheduler.

- The job sends a POST request to the container's webhook path on sst.shop.com, signed with the container's shared secret.

- The gateway checks the signature and forwards the request. A custom client in the server container claims it and creates a purchase event with the same event_id that the browser used.

- Tags send the purchase to GA4, Meta Conversions API and Google Ads. Meta deduplicates it against the browser pixel event by event_id.

Cash on delivery orders need a rule for when a purchase counts: when the order is placed or when it is delivered. The WooCommerce plugin chapter sets that rule.

#### Failure points

The table lists what can fail, what the customer sees and how the platform handles it.

| Failure | Effect | Handling |
| --- | --- | --- |
| One tagging server instance crashes | Requests in flight on that instance fail | At least 2 instances per container; liveness and readiness probes on /healthy |
| Preview server down | Preview mode stops; live traffic continues | Kubernetes restarts it; alert after 5 minutes |
| One gateway instance down | Caddy sends traffic to the other instances | Gateway runs 2 or more replicas on different nodes |
| Control plane API or PostgreSQL down | No new containers or setting changes; live traffic continues | Gateway serves routes from its cache |
| Redis down | Gateway uses its in-memory cache and holds counters in memory | Counters are written when Redis returns |
| Vendor API slow or down | That vendor misses events; other vendors are unaffected | Tag timeouts, error logs and alerts on error rate |
| Certificate for a new domain fails | That domain shows a TLS error | Domain stays Pending in the dashboard until a test handshake passes |
| Data center internet link down | All tracking stops until the link returns | Two upstream providers; recovery plan in the infrastructure chapter |

#### Latency budget

Browsers send tracking requests in the background (sendBeacon or fetch with keepalive), so these requests do not block page rendering. The loader script is different: tags cannot run until it arrives. Targets for the MVP, measured from Dhaka:

- Loader script from the edge: under 100 ms at the 95th percentile, served from the gateway cache.

- Time added by Caddy and the gateway to any request: under 10 ms at the 95th percentile.

- Full /g/collect round trip: under 800 ms at the 95th percentile. Much of this can be the tagging server waiting for vendor APIs outside Bangladesh.

The pilot measures these numbers, and the targets are revised after it.

### Technology stack

The stack uses one main language, TypeScript, for everything we write, except the WordPress plugin, which must be PHP. Each choice in the table can be replaced later without changing the overall design.

| Layer | Choice | Reason | Alternatives considered |
| --- | --- | --- | --- |
| Tagging runtime | Google gtm-cloud-image | Required for GTM compatibility | None |
| Orchestration | k3s (Kubernetes) | Full Kubernetes API in a small install; runs on bare metal; high availability with three server nodes | Docker Compose (no failover), kubeadm (more work to run), Nomad |
| TLS edge | Caddy | On-demand certificates for customer domains, checked against an ask endpoint; automatic renewal; instances sharing storage work as a cluster | Traefik with cert-manager, Nginx with certbot |
| Edge gateway | Node.js (LTS) with TypeScript and Fastify | Fast HTTP proxying with undici; same language as the API | Go, OpenResty with Lua |
| Control plane API | Node.js with TypeScript, Fastify and Prisma | One language across services; typed database access | NestJS, Go |
| Background jobs | BullMQ on Redis | Retries, delays and job visibility | Kubernetes Jobs, Temporal |
| Kubernetes access | @kubernetes/client-node | Official JavaScript client | Calling kubectl from code |
| Dashboard | Next.js (React) | Common skill set; server and client rendering | Vite with React |
| Database | PostgreSQL with the CloudNativePG operator | Streaming replication and backups to object storage | MySQL |
| Cache and queue | Redis | Routing cache, counters and job queue | Valkey |
| Geo lookup | MaxMind GeoLite2 City | Free database with regular updates; needs a MaxMind account and licence key | DB-IP Lite |
| Bot detection | isbot library plus IP lists | Simple and MIT licensed | Commercial bot detection APIs |
| User agent parsing | A permissively licensed parser, such as ua-parser-js 1.x or bowser | ua-parser-js 2.x uses the AGPL licence, which does not suit a closed SaaS | Commercial device databases |
| Observability | Prometheus, Grafana, Loki, Alertmanager | Standard Kubernetes monitoring | Hosted monitoring services |
| Deployment | Helm charts deployed with Argo CD | Every change goes through Git | Plain kubectl, Flux |
| Container registry | Harbor | Private images and a mirror of Google's image | Plain Docker registry |
| WordPress plugin | PHP 8.1 or later, WooCommerce hooks, Action Scheduler | Required by WordPress; Action Scheduler ships with WooCommerce | None |

#### Repository layout

Four repositories keep ownership clear:

platform/                TypeScript monorepo (pnpm workspaces)

apps/api/              control plane API

apps/gateway/          edge gateway

apps/provisioner/      background worker for Kubernetes changes

apps/dashboard/        Next.js dashboard

packages/shared/       types, validation schemas, routing logic

deploy/                  Helm charts and Argo CD application files

wp-plugin/               WooCommerce plugin (PHP)

gtm-templates/           custom client and tag templates (.tpl) and test containers

#### Coding conventions

- TypeScript in strict mode, with ESLint and Prettier in CI and Vitest for unit tests.

- Configuration through environment variables, validated at startup with a zod schema.

- Structured JSON logs carrying a request ID that the gateway creates and every service passes on.

- Every service we write exposes /healthz for liveness, /readyz for readiness and /metrics for Prometheus. (Google's tagging server uses its own /healthy endpoint.)

- Database changes only through Prisma migrations checked into Git.

#### What can change later

- The gateway can be rewritten in Go if CPU cost per request becomes a problem. Its routing and power-up logic lives in the shared package, with tests that define the expected behavior.

- Caddy can be replaced by Traefik with cert-manager if we want one certificate object per domain inside Kubernetes.

- Usage metering can move from PostgreSQL to ClickHouse when request volume makes hourly roll-ups too heavy.

### Data center infrastructure

The MVP runs on three servers in a Bangladeshi data center, sized for iBOS product websites and one pilot WooCommerce store, with room to grow. Capacity is added later by adding worker nodes, without changing the design.

#### Capacity planning

Google's Cloud Run guide gives the reference numbers: each tagging server instance has 1 vCPU and 0.5 GB of memory, and 2 to 10 instances handle about 35 to 350 requests per second, depending on how many tags run and what they do. Google's manual setup guide adds that an instance should have at most 1 vCPU, because extra vCPUs are not used and they make autoscaling worse. For planning we assume 35 requests per second per vCPU.

A worked example: a store with 10,000 visitors a day and about 15 tracking requests per visit sends 150,000 requests a day, which is about 2 per second on average. If peaks are ten times the average, that is about 20 requests per second, so the minimum of two instances per container is enough.

Resources per container:

- Tagging server: 2 instances, each with a CPU request of 0.25 vCPU, a CPU limit of 1 vCPU, a memory request of 384 MiB and a memory limit of 512 MiB.

- Preview server: 1 instance with a CPU request of 0.1 vCPU, a memory request of 256 MiB and a memory limit of 512 MiB.

- Total requested: about 0.6 vCPU and 1 GiB of memory. Quiet containers leave their unused CPU to busy ones, and the limits stop one container from starving the others.

For 20 containers this comes to about 12 vCPU and 20 GiB, plus about 6 vCPU and 16 GiB for platform services (PostgreSQL, Redis, gateway, Caddy and monitoring).

#### Server plan

The cluster must still fit all workloads with one server down, so each server is sized with that headroom.

| Role | Count | Specification | Runs |
| --- | --- | --- | --- |
| Kubernetes server node | 3 | 16 vCPU, 64 GB RAM, 2 x 1 TB NVMe SSD in RAID 1, 2 bonded network ports | k3s control plane and etcd, platform services, tagging and preview servers |
| Backup server | 1 | 8 vCPU, 32 GB RAM, 4 x 4 TB HDD in RAID 10 | MinIO object storage for database backups, etcd snapshots and log archives |
| Staging server | 1 virtual machine | 8 vCPU, 16 GB RAM, 200 GB SSD | Single-node k3s for testing releases and Google image updates |
| Worker node (later) | As needed | 16 vCPU, 64 GB RAM | Tagging and preview servers only |

#### Kubernetes setup

- k3s with embedded etcd on all three server nodes. etcd needs an odd number of members to keep quorum, so the cluster survives the loss of one node.

- Workloads run on the server nodes in the MVP. Worker (agent) nodes join later and run tagging and preview servers only.

- The bundled Traefik ingress and ServiceLB are disabled, because Caddy is the edge. MetalLB in layer 2 mode gives the Caddy service a public IP address that moves to a healthy node when one fails.

- Secrets encryption at rest is turned on at the first install, because it is harder to add later.

- PostgreSQL uses local NVMe volumes, because CloudNativePG keeps its own replica on another node. Longhorn provides replicated volumes for Redis and the Caddy certificate store.

Install outline for the first server node:

curl -sfL https://get.k3s.io | K3S_TOKEN=<shared-secret> sh -s - server \

--cluster-init \

--disable traefik \

--disable servicelb \

--secrets-encryption \

--tls-san <fixed-registration-address>

The second and third server nodes join with --server https://<first-node>:6443, the same token and the same flags.

Namespaces:

- platform-system: API, gateway, provisioner, dashboard and Caddy.

- platform-data: PostgreSQL and Redis.

- observability: Prometheus, Grafana, Loki and Alertmanager.

- ctr-<id>: one namespace per customer container, holding its tagging servers, preview server, services and secrets.

#### Network and DNS

- Public addresses: at least two public IPv4 addresses, one for the edge and one spare for maintenance and moves. IPv6 is optional for the MVP.

- Inbound traffic: only ports 80 and 443 to the edge address. Port 80 is needed for HTTP certificate challenges and redirects. The Kubernetes API, SSH and admin tools are reachable only through a WireGuard VPN.

- Outbound traffic: tagging servers call Google (google-analytics.com, googletagmanager.com, googleadservices.com and related domains), Meta (graph.facebook.com), TikTok (business-api.tiktok.com) and certificate authorities (Let's Encrypt, ZeroSSL). The MVP allows outbound HTTPS to any address. An allow-list is defined in the security chapter.

- Uplinks: two internet providers, so that one provider's outage does not stop tracking. Traffic volume is small; reliability is the requirement.

- Platform DNS: one platform domain with an edge host name (for example edge.<platform-domain>) pointing at the edge address. Customers point their tracking subdomain at it with a CNAME record, so we can change IP addresses later without asking every customer to update DNS. Customers who cannot use a CNAME use an A record, and the dashboard warns them that it may need updating later.

- Bandwidth: a tracking request is 1 to 3 KB and each vendor call 2 to 5 KB. The loader script is the largest item, usually 50 to 150 KB compressed on a first page view, and browsers cache it. A store with 10,000 visitors a day uses tens of GB a month, mostly for loader scripts.

#### Image registry mirror

Tagging servers start from gcr.io/cloud-tagging-10302018/gtm-cloud-image:stable. Pulling it from the internet on every restart is slow and depends on an outside service, and the stable tag changes without notice. The process:

- A scheduled job checks the digest of the stable tag every day.

- When the digest changes, the job copies the image into Harbor under a dated tag (for example gtm-cloud-image:2026-10-13) and opens a pull request in the deploy repository with the new tag.

- The new tag goes to staging first, then to one internal container in production for 24 hours, then to all containers. Preview servers always run the same tag as their tagging servers.

- Google recommends updating at least for every major version and restarting servers regularly to pick up code updates. Our rule: every new stable image reaches all containers within 14 days, and all tagging servers restart at least once a month.

#### Backups and recovery

- PostgreSQL: continuous WAL archiving and a daily base backup to MinIO through CloudNativePG. A second copy goes to storage at another site every night.

- etcd: k3s snapshots every 6 hours, uploaded to MinIO through k3s's S3-compatible snapshot support, keeping 7 days.

- Caddy certificate storage: backed up daily. Losing it would force every certificate to be issued again at once and could hit certificate authority rate limits.

- Not backed up: event payloads, which only pass through, and logs older than their retention period.

Recovery targets for the MVP:

- Loss of one server: no tracking downtime.

- Loss of the whole cluster: configuration restored on new hardware within 4 hours, losing at most 15 minutes of configuration changes.

- Phase 2: a standby cluster in a nearby cloud region. Because customers point to our edge host name, failover only changes our own DNS record, and tracking continues with higher latency during a data center outage.

#### Environments

- Production: the three-node cluster described above.

- Staging: the single-node k3s server, deployed from the same Helm charts with smaller settings. Every release and every new Google image goes through staging first.

- Local development: k3d or Docker Compose on developer machines, with a test GTM server container.

## Data plane

### Tagging runtime

Covers: running Google's gtm-cloud-image for each website, required environment variables, exactly one preview server per container, at most one vCPU per tagging instance, health checks on the /healthy endpoint, autoscaling, and the image update and restart policy.

### Edge gateway and custom loader

Covers: routing each request to the right container by host name, serving gtm.js and gtag.js from the customer's domain, adding enrichment headers, caching, and timeout settings (preview mode needs more than 20 seconds).

### Custom domains, SSL and same-origin setup

Covers: subdomain setup through DNS, automatic certificates, the same-origin path option (for example site.com/metrics) through Nginx, Apache or Cloudflare, and why Safari's IP address check on server-set cookies makes same-origin the recommended default.

### Power-ups for version one

Covers: geo headers, user agent parsing, bot filtering, cookie lifetime extension, PII anonymizer, and how each one is switched on per container.

## Control plane

### Data model and API

Covers: tenants, users, containers, domains, power-up settings, plans and usage records, with REST endpoints and request and response examples.

### Provisioning workflow

Covers: the steps from pasting the Container Config string to a live container: validation, Kubernetes deployment, domain verification, certificate issue, health check, and rollback.

### Dashboard

Covers: screens for onboarding, container settings, domains, power-ups, logs and usage, and the empty, loading and error states each screen must handle.

### Logging, monitoring and usage metering

Covers: request and error logs, request counts per container, alerting, and log retention.

## Integrations

### GTM configuration playbook

Covers: step-by-step web container and server container setup for a client website, including the GA4 client, GA4 tag, Meta Conversions API tag, Google Ads conversion tags, and the server container URL.

### WooCommerce plugin

Covers: GTM snippet with the custom loader, GA4 ecommerce dataLayer events, server-side purchase and refund events from WooCommerce order hooks, cash on delivery orders, phone number normalization to E.164 (+880) before hashing, event_id for deduplication, and consent integration.

### Vendor destinations

Covers: GA4 Measurement Protocol, Meta Conversions API, Google Ads enhanced conversions and TikTok Events API: required fields, hashing rules, deduplication between browser and server events, and how to check match quality.

## Security, privacy and operations

### Security and tenant isolation

Covers: Kubernetes namespaces, network policies, secrets, rate limiting, abuse prevention, and access control for the dashboard.

### Privacy, consent and data protection

Covers: Consent Mode v2, cookie behavior before and after consent, IP anonymization, hashing, data retention, and the legal review needed before the platform is sold.

### Testing and QA

Covers: GTM preview, GA4 DebugView, Meta Test Events, end-to-end test cases for WooCommerce, and load testing.

### Deployment and operations

Covers: CI/CD, environments, the release process, runbooks for common incidents, and on-call basics.

## Rollout and roadmap

### MVP rollout plan

Covers: pilot websites, success metrics (conversions recovered compared with client-side tracking, Meta event match quality, uptime), timeline, and team roles.

### Path to SaaS

Covers: billing and plans, Shopify and custom website integrations, self-serve onboarding, the support model, and pricing research.

## Appendices

### Glossary

Covers: sGTM, Client, Tag, Container Config, transport URL, first-party cookie, CAPI, event_id, EMQ, Consent Mode and other terms used in this guide.

### Reference links

Covers: Google's official server-side tagging documentation and vendor API references used in each chapter.

### Prior art reviewed

merll/server-side-tracking (GitHub). A Python library with a Django app that builds Google Analytics Measurement Protocol hits inside the web application's own backend and sends them synchronously, on a thread, or through Celery.

Verdict: not reused. The repository was archived in January 2023 and is read-only. It targets Universal Analytics property IDs (UA-), which Google has retired, so it does not work with GA4. It only covers Google Analytics, with no Meta Conversions API or Google Ads support. Its architecture is also different from ours: it is a library embedded in one Django application, while our platform is a hosted sGTM proxy that any website connects to through GTM. Its code does not fit a PHP plugin or a Node.js gateway.

Principles adopted from it:

- Set only session cookies until the visitor gives consent; set persistent cookies after consent.

- Anonymize IP addresses before data leaves our servers for a vendor.

- Generate a random client ID and store it in an HttpOnly cookie so page scripts cannot read it.

- Send vendor requests from a queue, not inside the visitor's request, so a slow vendor API does not slow down the website.

- Support path exclusions (for example wp-admin) so internal pages are never tracked.

These principles are detailed in the Privacy, consent and data protection chapter and the WooCommerce plugin chapter.